# RakieSalon — All‑in‑One Specification Packet

Includes: Architecture Decisions Log + Master SDDR + Target API Specification (with ERD).

Version: 2.1

Date: February 4, 2026

# Part 1 — Architecture Decisions Log (Locked)

# Part 2 — Master SDDR (AS‑IS + TO‑BE + Phase Plan)

# Part 3 — Target API Specification + ERD

# RakieSalon – Architecture Decisions Log (Locked)

Purpose: Permanent record of all agreed design and migration decisions to prevent drift during implementation.

Version: 1.0

Date: February 4, 2026

# 1. Roles & Access Control

RBAC roles: Manager, Front Desk, Stylist, Client.

Manager: full access to all data and settings.

Front Desk: manage clients and bookings for all stylists; cannot change platform/system settings.

Stylist: can only view/manage their own schedule and own reports; cannot access other stylists’ data.

Client: can only view/manage their own appointments.

All enforcement is server-side (never rely on frontend-only filtering).

# 2. Staff / Stylist Model

All employees stored in Staff collection with role field.

Fields include: name, email, passwordHash, role, active, photoUrl.

Stylists have photos shown in online booking; placeholder used if missing.

# 3. Booking Model (Multi-Service Visits)

Appointment becomes a Visit container with lineItems[].

Each line item is one service and MUST include stylistId.

Multiple services per visit supported.

Different stylists allowed per line item (licensing/specialty).

Default scheduling is sequential only (parallel possible later).

# 4. Availability Rules

Single shared conflict engine for both availability display and booking validation.

Store hours are authoritative for open times.

Stylist working hours and time-off blocks will be respected (phase-based rollout).

Conflicts checked per stylist per line item.

Remove duplicate availability route implementations to avoid drift.

# 5. Double Booking Policy

Overlap controlled per stylist (allowOverlap).

Overlap controlled per service (concurrentAllowed / overlapPolicy).

Overlap allowed ONLY when both stylist and service allow it.

Manager override allowed with reason + audit log.

# 6. Eligibility & Preferred Stylists

Each service defines eligible stylists (licensed/qualified).

Service can define primary/preferred stylists.

'Any stylist' auto-assign prioritizes primary/preferred then available.

# 7. Time Representation

New appointments stored using startAt (ISO timestamp) + durationMin snapshots.

Legacy date/time strings are supported during migration but deprecated for new records.

Scheduling uses salon local timezone consistently.

# 8. Legacy Migration

Create special stylist 'House / Unassigned'.

Backfill existing appointments to House stylist.

Use dual-read compatibility until fully migrated.

# 9. Discounts

Discounts apply per line item only.

Types: percent, fixed, comp.

Stylists request-only; Front Desk limited threshold approval; Manager unlimited approval.

Discount decisions must log approver, time, and reason.

Discount reduces commission base by default.

# 10. Commission & Payroll

Commission calculated per line item.

Rate resolution: service override → category → default plan.

Commission earned only when completed.

Commission values can be locked after completion/pay period.

Adjustments supported and audited.

# 11. Reporting

Reports are line-item based (not service table based).

Manager sees all; stylist sees own only.

CSV payroll export required.

# 12. Notifications

SMS reminders continue (next-day).

Templates must support both legacy and new visit/line item formats, including stylist/service summary.

# 13. Photos

Stylist photos displayed in online booking.

Store images in cloud/CDN; DB stores only photoUrl.

Do not store blobs in MongoDB.

# 14. Security & Audit

Audit log required for sensitive actions: booking changes, overrides, discounts, commission locks, reassignment.

No hard deletes; soft delete only.

# 15. Implementation Phases

Phase 0: stabilize baseline + unify availability.

Phase 1: Staff model + RBAC.

Phase 2: stylist assignment for single-service appointments.

Phase 3: multi-service visits + eligibility + preferred stylists.

Phase 4: discounts with approval + audit.

Phase 5: commission + reports + payroll export.

Phase 6: advanced scheduling (optional): stylist hours/time off, resources, payments/tips/deposits.

# Sign-Off

Owner: ____________________________

Developer: ________________________

Date Approved: _____________________

# RakieSalon — Master SDDR (AS‑IS + TO‑BE + Phase Plan)

Version: 2.0

Date: February 4, 2026

This document combines current system baseline summary, target architecture, and phased rollout plan.

# Part A — Current System (AS‑IS) Summary

Client booking app served under /booking; public flow: phone → PIN/OTP → service → availability → book → confirmation → dashboard.

Admin portal under /booking/admin/* for appointments, clients, services, store hours, notifications, reports, export, gift cards.

Current appointments are single-service with add-ons; stored using date/time strings + duration minutes.

Availability exists but must be unified to one source of truth (store hours).

Daily reminder SMS cron job sends next-day reminders for booked appointments (template-based, opt-in respected).

# Part B — Target System (TO‑BE) Locked Requirements

RBAC roles: manager, frontdesk, stylist, client.

Visit container + lineItems[]; each line item has serviceId + stylistId; multi-service visit supported.

Service eligibility: eligible stylist list + primary/preferred stylist to guide assignment.

Overlap toggles per stylist and per service; manager override requires reason + audit.

Discount workflow with approvals; discounts per line item; impacts commission base by default.

Commission per line item with locking and adjustments; reporting per stylist with CSV export.

Stylist photos displayed in booking UI; stored as photoUrl (CDN/object storage).

# Part C — Phase Plan

## Phase 0 — Stabilize Baseline

Unify availability into a single implementation; remove duplicate handlers; store hours authoritative.

Fix/align reporting field usage to current schema; ensure export works.

Regression validation for booking/admin/SMS/gift cards/export.

## Phase 1 — Staff Model + RBAC

Introduce Staff model with roles; migrate existing admin to manager role.

JWT includes id + role; add RBAC middleware; staff list endpoint provides stylist names/photos.

Ensure stylist endpoints are strictly scoped server-side.

## Phase 2 — Multi-Stylist Single-Service

Add stylist selection (Any / Specific) to client booking; display stylist photos.

Appointment includes stylistId; availability checks conflicts per stylist.

Manager sees all schedules; stylist sees only own schedule.

## Phase 3 — Multi-Service Visits (Line Items)

Add multi-service cart; create Visit with multiple line items and possibly different stylists.

Enforce eligibility and preferred/primary stylist assignment; sequential scheduling offsets.

Ensure conflict engine validates all line items for all stylists.

## Phase 4 — Discounts With Approval

Discount request/approve/reject/apply per line item; thresholds by role; audit trails.

## Phase 5 — Commission + Reports

Commission plans; per-line commission calculation; locking; adjustments; payroll export; stylist self-reports.

## Phase 6 — Advanced Scheduling (Optional)

Stylist working hours/time off, buffers, resource scheduling (chairs/rooms), deposits/tips/payments.

# Compatibility Rules

Dual-read: legacy appointments mapped to a Visit with a single line item during migration.

Backfill legacy appointments to 'House/Unassigned' stylist.

Do not break existing client PIN/OTP flows during early phases.

# RakieSalon API Specification (Target / TO‑BE)

Version: 2.0

Date: February 4, 2026

Scope: RBAC, Multi‑Service Visits (Line Items), Discounts w/ Approval, Commission Payroll, Reporting, Stylist Photos.

# 1. Conventions

Recommend introducing /api/v2 endpoints while maintaining legacy /api during migration.

Staff auth uses JWT (Bearer token) with { id, role }.

All restricted queries are filtered server-side.

Time stored as Visit.startAt ISO timestamp + duration minutes; salon timezone is authoritative.

# 2. Auth

## 2.1 Staff Login

POST /api/v2/staff/auth/login

Body: { email, password }

200: { token, user: { id, role, name, photoUrl? } }

# 3. Staff

GET /api/v2/staff?role=stylist&active=true

Returns public-safe stylist list for booking UI: { id, name, photoUrl }

POST /api/v2/staff (manager only)

Create staff user (manager/frontdesk/stylist).

PATCH /api/v2/staff/:id (manager only)

Update role/active/commissionPlanId/allowOverlap/profile fields.

POST /api/v2/staff/:id/photo (manager only)

multipart upload; store file in CDN/object storage; DB stores photoUrl only.

# 4. Services

GET /api/v2/services

Include: eligibleStylistIds, primary/preferred stylists, concurrentAllowed, commissionOverrideRate.

# 5. Availability

GET /api/v2/availability

Phase 2: date + serviceId + stylistId → slots for a single service.

Phase 3: date + lineItems[] → slots for multi-service visit (sequential offsets).

Availability must use the same conflict engine as booking.

# 6. Visits + Line Items

POST /api/v2/visits

Body: { clientId, startAt, lineItems:[{ serviceId, stylistChoice:'any'|'specific', stylistId? }], notes? }

Server assigns stylists when 'any' using eligibility + preferred rules; validates conflicts.

GET /api/v2/visits?from=&to=&stylistId=&clientId=

manager/frontdesk: can query all schedules (frontdesk lacks settings endpoints).

stylist: scope to their own line items.

client: scope to their own clientId.

PATCH /api/v2/visits/:id

stylist: update own line item statuses/notes.

frontdesk: reschedule, request discounts within policy.

manager: approve discounts, override conflicts, reassign stylists, lock commissions.

# 7. Discounts

POST /api/v2/visits/:visitId/line-items/:lineItemId/discount/request

Stylists request-only; frontdesk limited; manager full approval.

Discounts: percent, fixed, comp; require reason; approvals audited.

POST /api/v2/visits/:visitId/line-items/:lineItemId/discount/approve|reject

# 8. Payroll & Commission

POST /api/v2/payroll/lock?from=&to= (manager only)

Locks commission snapshots for completed line items in pay period.

POST /api/v2/payroll/adjustments (manager only)

# 9. Reporting

GET /api/v2/reports/stylists?from=&to= (manager only)

GET /api/v2/reports/me?from=&to= (stylist only)

GET /api/v2/reports/payroll/export?from=&to= (manager only)

# 10. Audit Logging

AuditLog records required for: overrides, reassignment, discount approve/reject, commission locks, adjustments.

# Appendix A — ER Diagram (TO‑BE)

Embedded ER diagram: