# RakieSalon — Master SDDR (AS‑IS + TO‑BE + Phase Plan)

Version: 2.0

Date: February 4, 2026

This document combines current system baseline summary, target architecture, and phased rollout plan.

# Part A — Current System (AS‑IS) Summary

Client booking app served under /booking; public flow: phone → PIN/OTP → service → availability → book → confirmation → dashboard.

Admin portal under /booking/admin/* for appointments, clients, services, store hours, notifications, reports, export, gift cards.

Current appointments are single-service with add-ons; stored using date/time strings + duration minutes.

Availability exists but must be unified to one source of truth (store hours).

Daily reminder SMS cron job sends next-day reminders for booked appointments (template-based, opt-in respected).

# Part B — Target System (TO‑BE) Locked Requirements

RBAC roles: manager, frontdesk, stylist, client.

Visit container + lineItems[]; each line item has serviceId + stylistId; multi-service visit supported.

Service eligibility: eligible stylist list + primary/preferred stylist to guide assignment.

Overlap toggles per stylist and per service; manager override requires reason + audit.

Discount workflow with approvals; discounts per line item; impacts commission base by default.

Commission per line item with locking and adjustments; reporting per stylist with CSV export.

Stylist photos displayed in booking UI; stored as photoUrl (CDN/object storage).

# Part C — Phase Plan

## Phase 0 — Stabilize Baseline

Unify availability into a single implementation; remove duplicate handlers; store hours authoritative.

Fix/align reporting field usage to current schema; ensure export works.

Regression validation for booking/admin/SMS/gift cards/export.

## Phase 1 — Staff Model + RBAC

Introduce Staff model with roles; migrate existing admin to manager role.

JWT includes id + role; add RBAC middleware; staff list endpoint provides stylist names/photos.

Ensure stylist endpoints are strictly scoped server-side.

## Phase 2 — Multi-Stylist Single-Service

Add stylist selection (Any / Specific) to client booking; display stylist photos.

Appointment includes stylistId; availability checks conflicts per stylist.

Manager sees all schedules; stylist sees only own schedule.

## Phase 3 — Multi-Service Visits (Line Items)

Add multi-service cart; create Visit with multiple line items and possibly different stylists.

Enforce eligibility and preferred/primary stylist assignment; sequential scheduling offsets.

Ensure conflict engine validates all line items for all stylists.

## Phase 4 — Discounts With Approval

Discount request/approve/reject/apply per line item; thresholds by role; audit trails.

## Phase 5 — Commission + Reports

Commission plans; per-line commission calculation; locking; adjustments; payroll export; stylist self-reports.

## Phase 6 — Advanced Scheduling (Optional)

Stylist working hours/time off, buffers, resource scheduling (chairs/rooms), deposits/tips/payments.

# Compatibility Rules

Dual-read: legacy appointments mapped to a Visit with a single line item during migration.

Backfill legacy appointments to 'House/Unassigned' stylist.

Do not break existing client PIN/OTP flows during early phases.