Rakie Salon SaaS Product Blueprint - Expansion Update

Multi-salon architecture, subscription billing, feature toggles, and a phased path to a marketable product

Positioning recommendation Start by winning the smaller-salon market with scheduling, service and add-on management, inventory, stylist operations, and clear onboarding. Make POS optional later rather than forcing salons into a payment workflow they may not want on day one.

| Document purpose | Turn the salon app into a scalable multi-tenant SaaS product plan. |
| --- | --- |
| Primary market | Independent salons first; multi-location salons next; franchises later. |
| Core launch thesis | Strong scheduling and operations first, POS later as an optional module. |
| Prepared from | Current Rakie Salon app discussions and code/infrastructure review. |

1. Strategic direction

The added direction is strong. The cleanest product strategy is to treat each salon business as its own tenant, let each tenant optionally have multiple locations, sell subscriptions directly inside the app, and allow feature modules to be turned on and off per subscription tier or by add-on.

This keeps the platform flexible enough for small salons that mainly want online scheduling and day-to-day management, while still creating a path toward larger team operations, multi-location control, and premium modules later.

2. Recommended operating model

One salon company equals one tenant.

A tenant may have one or more locations.

Locations under the same tenant may share selected data by policy, while separate salons never mix data.

A technical support or superadmin user can be granted controlled access to one specific tenant for debugging or assistance.

A new subscription creates a clean tenant with one initial admin only - no stylists, services, products, or clients preloaded.

A guided setup wizard should walk the new admin through business profile, locations, store hours, services, staff, booking rules, reminders, and launch readiness.

3. What makes the product marketable

The product becomes marketable when it solves three promises clearly: run my salon, grow my salon, and keep my salon data separate and safe.

| Promise | What owners expect | What your product should emphasize |
| --- | --- | --- |
| Run my salon | Online booking, schedule management, services, add-ons, client profiles, stylist management, inventory, reminders. | Easy scheduling, low-friction daily operations, staff controls, booking clarity. |
| Grow my salon | Rebooking, retention tools, memberships, reports, feature upgrades over time. | Phased expansion with optional modules instead of forcing complexity on day one. |
| Protect my business | Tenant separation, secure roles, billing control, audit trails, support access with limits. | Strict tenant isolation, feature flags, overdue policy, and support session logging. |

4. Billing, subscription, and lockout model

Subscription payment should happen inside the app. That makes the product feel complete and removes extra steps between trial, signup, and active use.

Support self-serve subscription signup from the app.

Let the owner choose plan, add-ons, billing cycle, and location count.

Store subscription status per tenant, not per user.

Support trialing, active, grace period, suspended, canceled, and archived states.

If a tenant is overdue by X days, move them into a grace period first, then lock core editing and booking actions if still unpaid.

Even during lockout, allow read-only access to essential business records, invoices, and payment screen so the owner can recover quickly.

Feature access should be subscription-aware: modules can be enabled by plan or sold as add-ons.

Recommended overdue behavior Do not hard-cut a salon off the moment a payment fails. Use a grace window, escalating reminders, and then a controlled lockout. Keep invoice access, billing settings, and critical data visibility available so the account can be restored without panic.

5. Feature flag and module strategy

Your idea to turn things on and off - for example gift cards, POS, or other modules - is exactly the right SaaS structure.

| Module | Launch phase | Default plan approach | Notes |
| --- | --- | --- | --- |
| Online booking & scheduling | Launch | Core | Must be strong from day one. |
| Service & add-on management | Launch | Core | Primary value driver for small salons. |
| Client CRM / intake | Launch | Core | Needs assigned stylist and history support. |
| Inventory / retail stock | Launch or early next | Core or mid-tier | Useful even without POS. |
| Staff & stylist management | Launch | Core | Major differentiator if done cleanly. |
| Gift cards | Later toggle | Add-on | Optional by market and salon type. |
| POS / checkout | Later toggle | Add-on or premium | Should not be required at launch. |
| Loyalty / memberships | Later toggle | Add-on | Good growth module. |
| Advanced reports | Later toggle | Premium | Useful for larger salons and multi-location. |
| Marketing / campaigns | Later toggle | Add-on | Retention-focused expansion module. |

6. Why delaying POS is a good idea

Delaying POS is a smart decision for the first market entry. Many small salons already use a mix of cash, card, Zelle, Cash App, Square, or manual methods and do not want to be forced into one payment system immediately.

It lowers implementation complexity and support burden at launch.

It avoids forcing a hardware and processor decision too early.

It keeps the product focused on the owners' strongest immediate pain points: scheduling, services, staff coordination, and inventory.

It leaves space to build a POS module later as a premium add-on rather than a blocker to adoption.

7. Minimum marketable product - revised

Multi-tenant salon architecture with optional locations.

In-app subscription purchase and billing management.

Subscription-aware feature toggles.

Salon creation flow with one admin and no preloaded business data.

First-run setup wizard.

Tenant-branded portal and booking entry with private-by-default access.

Online booking and internal schedule management.

Service, category, and add-on management.

Client profiles and intake.

Stylist and employee management with role support.

Stylist assignment and reassignment.

Store hours, staff availability, and day-off support.

Retail inventory without requiring POS.

SMS or reminder workflow.

Basic owner reports.

Controlled tech-support access with audit trail.

8. Subscription signup and onboarding wizard

The first experience should feel like a guided business setup, not a blank admin panel.

| Wizard step | Purpose | Must capture |
| --- | --- | --- |
| Plan & billing | Create account and subscription | Plan, add-ons, billing cycle, payment method, trial/grace rules |
| Salon profile | Create the tenant | Business name, contact info, timezone, branding |
| Locations | Create branches if needed | Address, phone, location hours, services per location |
| Hours & booking rules | Set operating rules | Open days, lead time, cancellation/no-show policy |
| Services & add-ons | Create bookable catalog | Duration, price, category, add-ons, buffers |
| Staff setup | Create team members | Admins, stylists, service capabilities, schedules |
| Inventory | Load retail stock | Products, quantities, low-stock alerts, vendors |
| Client import | Reduce migration pain | CSV import, dedupe checks, assigned stylist |
| Notifications | Enable communication | Reminder templates, sender settings, confirmation rules |
| Launch checklist | Go live safely | Booking page review, test appointment, staff readiness |

9. Multi-salon and support model

The support model should respect tenant boundaries while still allowing technical assistance.

Support or superadmin should not have unrestricted default visibility into all salon data during normal operation.

Support access should be granted per tenant, scoped, time-limited, and auditable.

Every support session should record who accessed which salon, when, and why.

A salon with multiple locations should be able to decide what is shared across locations: staff, services, inventory, reporting, or clients.

Separate salon companies should remain fully isolated by default.

10. Tenant-branded access and portal identity

Each salon should receive its own branded front door from the moment the subscription is created. Owners, staff, and clients should never feel like they are entering a generic public domain first and only discovering their salon identity after login.

Issue a dedicated branded portal URL automatically at salon creation, with an optional custom domain connection later.

Support a branded admin or staff portal and a branded client booking portal, even if both initially live under the same tenant-aware domain.

Load logo, salon name, brand colors, and welcome messaging before login so the experience feels personal from the first screen.

Keep the salon private by default - no public directory or marketplace feel unless the salon explicitly enables discovery features later.

Provide embed and direct-link options so a salon can place booking or portal entry points on its own website without losing branding continuity.

Carry tenant branding through emails, reminder links, password reset flows, and support sessions so the experience stays consistent end to end.

11. Product roadmap by phase

| Phase | Goal | Primary deliverables | Business result |
| --- | --- | --- | --- |
| Phase 1 - Launch | Win small salons | Tenant model, billing, wizard, scheduling, services, add-ons, clients, stylists, inventory, reminders | A credible paid SaaS core |
| Phase 2 - Expansion | Improve retention and reporting | Gift cards, loyalty, memberships, advanced reports, better support tooling | Higher ARPU and lower churn |
| Phase 3 - Optional commerce | Add checkout without forcing it | POS, payment integrations, tips, commission hooks, receipts, sales reporting | Premium revenue path |
| Phase 4 - Multi-location scale | Support larger businesses | Cross-location controls, location-aware reports, franchise-ready settings | Move upmarket |

Because the current Rakie codebase already has admin login, services, appointments, store hours, client records, and a working admin shell, the best implementation order is not to start with POS or advanced modules. The highest-return path is to harden the foundation first, then make the product self-serve, then deepen salon operations.

Implementation priority summary

| Priority | Build now | Why it comes now | Can sell without this? |
| --- | --- | --- | --- |
| Phase 0 | Tenant/location model, role model, backend admin route protection, audit log skeleton, feature-flag scaffolding | Every later feature depends on safe tenant separation, correct permissions, and subscription-aware toggles. | No |
| Phase 1 | Subscription signup, billing states, grace/suspension logic, salon creation, first admin creation, setup wizard shell | This turns the product into a real self-serve SaaS instead of a manually provisioned internal app. | No |
| Phase 2 | Core salon operations: services, add-ons, employees/stylists, clients, appointments, store hours, reminders | This is the operational heart that small salons will pay for first. | No |
| Phase 3 | Stylist depth: assignment/reassignment, per-stylist availability, day off, QR clock-in/out, support access controls | This makes daily staff coordination stronger and differentiates the product from a simple calendar. | Yes, for earliest launch if manual attendance is acceptable |
| Phase 4 | Retail inventory, low-stock alerts, owner dashboard, basic reports | This adds business-management value without forcing POS too early. | No, but strongly recommended for early commercial release |
| Phase 5 | Optional growth modules: gift cards, POS, loyalty, memberships, advanced marketing | These should remain modular so they do not slow the core launch path. | Yes |

Recommended build cut line for the first paying salons

Must be complete before external onboarding: Phases 0, 1, and 2.

Phase 3 can be split: support-access controls should stay early, while QR attendance can follow shortly after launch if needed.

Phase 4 should start as soon as core operations are stable because inventory and reporting increase owner stickiness.

Phase 5 should remain feature-flagged add-ons so each salon can grow into the platform instead of paying for complexity they do not need yet.

What to implement first inside the current codebase

Refactor the data model to add tenantId and locationId where needed, then protect all admin routes with proper auth and role checks.

Add the employee/stylist subsystem and connect appointments and clients to real stylist records instead of text-only fields.

Build subscription state, plan features, and grace/suspension handling centrally so feature access does not become scattered later.

Create the first-run salon setup wizard so a new subscription can become a configured salon without manual developer setup.

Add tenant-aware branded entry pages early so every newly created salon immediately receives a personalized portal and booking access experience.

After that, deepen staff operations, inventory, and reporting before moving into POS or other premium modules.

12. Architecture decisions to lock early

Tenant model: one tenant per salon business, with optional locations under that tenant.

Role model: owner/admin, manager, receptionist, stylist, support/superadmin, and future accountant or inventory roles if needed.

Billing model: subscription status must control feature access centrally.

Feature flags: modules should be switchable per plan, per tenant, and per environment.

Access model: each tenant should receive a branded portal identity with support for tenant-specific URLs, custom domains later, and a private-by-default entry experience.

Audit model: billing changes, support access, staff changes, and critical reassignment actions should all be logged.

Data isolation: shared logic can be common, but business records must remain tenant-safe.

Grace and suspension rules: define exactly what is read-only, blocked, or recoverable during nonpayment.

13. Honest product recommendation

The strongest go-to-market path is not to compete with every mature salon platform feature on day one. It is to build a clean, dependable operations system for small salons first - especially owners who need scheduling, service management, stylist control, and inventory more than a mandatory POS stack.

That means your roadmap should emphasize operational clarity, simple onboarding, tenant safety, and optional growth modules. This gives the product room to grow without overwhelming smaller salons or forcing them into workflows they do not want yet.

14. Immediate next planning documents

Tenant and location data model.

Subscription, plan, feature-flag, and grace-period model.

Salon setup wizard screens and field list.

Branded portal, booking entry, and custom-domain plan.

Role and permission matrix.

Stylist and employee subsystem schema.

Inventory and retail flow without POS.

Future POS add-on boundaries so it can plug in later cleanly.